**PROJECT OUTLINE**

|  |  |
| --- | --- |
| PROJECT NAME | PROJECT LEAD |
| **Integrating Domain and GPO installation** | Aagam Sanjay Shah |

|  |  |  |  |
| --- | --- | --- | --- |
| PROJECT SUMMARY | Establish a communication between different domains consisting of a file server and a print server each having a file share partition for file sharing. Group Policy Object determines the default homepage and manage LAN access to all domains. | | |
| PROJECT OBJECTIVES | * Evaluate and integrate the current domains. * Perform changes to current configuration for communication. * File server and Print server installation on each domain. * Create 5GB partition for file share in each domain. * Configure file share for common access. * GPO deployment to configure homepage to <www.conestogac.on.ca> * GPO deployment to restrict LAN access. | | |
| SCOPE OF WORK | * Implement configuration changes on domain for communication. * Install File server and Print server. * Create file share. * Define GPO. * Documentation of each change. | | |
| KEY DELIVERABLES | * Establish communication between domains. * Test file sharing between domains. * Deploy GPO. * Verification of GPO on all domains. * Documentation * Evaluation of Project * Presentation of project. | | |
| KEY PERFORMANCE METRICS | * Domain integration time. * Deploy file server and print server. * Access to shared partition and files. * Verify GPO configuration. * Access to homepage. * Restriction of LAN access. | | |
| PROJECT TIMELINE | ESTIMATED DURATION: | 4 months (January – April) | |
| PROJECT PHASES | | KEY MILESTONES |
| Phase 1: Project planning and assessment  Phase 2: Design project  Phase 3: Execute project  Phase 4: Testing and Validation  Phase 4: Documentation  Phase 4: Presentation | | * Domain Integration. * Design architecture. * Implementation as per design. * Testing communication. * Validate file share and GPO |
| PROJECT  TEAM | ROLE | | RESPONSIBILITY |
| Aagam Sanjay Shah – Project Lead  Student Id: 8935540 | | Project plan, resource allocation.  Integrate domains for communication, Review and presentation. |
| Amandeep Kaur – Team Member  Student Id: 8896842 | | Deploy file server and print server. |
| Feethu James – Team Member  Student Id: 8745427 | | Create 5GB partition and file share. |
| Rahul Rajan – Team Member  Student Id: 8913186 | | GPO to set homepage and to restrict LAN access. |
| Ramya Kanapuram – Team Member  Student Id: 8836752 | | Testing and validation, Documentation. |